# v5 Data Issues Report

Date: 2025-12-04 Data Reviewed: 172 rows → 51 usable (after removing unenriched/invalid rows)

## BOTTOM LINE

We cannot test the enrichment system, dashboard, or chatbot until these issues are fixed.

## Issue 1: Missing Schema Fields

The data export is missing required v5 fields.

| Missing Field | Why It Matters |
| --- | --- |
| bariatric_context | Critical - needed for relevance scoring |
| engagement_score | Dashboard ranking |
| engagement_label | Dashboard filtering |

Why bariatric_context is critical: PBH = hypoglycemia caused by bariatric surgery. Without this field, we can’t distinguish actual PBH cases from general hypoglycemia chatter (diabetes, keto, fasting, etc.).

Fix: Update database/export to include all v5 fields. See openai_assistant_response_format_v5.json.

## Issue 2: No PBH-Relevant Data

100% of the 51 posts are marked not_relevant.

This means: - We have zero PBH cases to validate - Phase 2 testing is blocked

Question: Per the Nov 10 status review, non-relevant posts should be dropped before storage. Is this filter implemented? If not, this data could be reaching the dashboard/chatbot.

Fix: Send us data with relevant or borderline posts.

## Issue 3: Chatbot Quality is Limited by Data Quality

What we can fix now (prompt work): - Reduce inconsistent responses (stricter logic, lower randomness) - Add guardrails so chatbot only answers from retrieved data (not general knowledge) - Require citations so we can verify source of answers

What we can’t fix until data is fixed: - Accurate PBH-specific answers (can’t filter by bariatric_context if the field doesn’t exist) - Clean results (if non-relevant posts aren’t filtered, chatbot will surface irrelevant content) - Validation that our prompt rules work (can’t test rules against fields/data that aren’t there)

Bottom line: We can improve the prompt, but we can’t prove it works until the data is fixed. We’d be polishing a car with no engine.

## WHAT WE NEED

| # | Action |
| --- | --- |
| 1 | Confirm non-relevant posts are being filtered (not served to users) |
| 2 | Fix database/export to include all v5 schema fields |
| 3 | Send new data sample with PBH-relevant posts |

Report generated 2025-12-04